# EverdiceRealm1 Responsiveness, UX, and D&D-Like Stickiness Plan

## Executive summary

EverdiceRealm1 is structured as a TypeScript monorepo with a React + Vite client and an Express-based Node server, using PostgreSQL via Drizzle ORM and a mix of real-time and content-generation–oriented dependencies (notably OpenAI, WebSockets, and Discord-related tooling). This is a strong baseline for building a fast, modern “digital tabletop” experience, but the repo currently shows several high-probability responsiveness risks (large JSON payload flows, potentially heavy server-side logging patterns, and “work on startup” behavior) and delivery risks (limited/absent automated tests and CI guardrails).

The plan below focuses on two parallel outcomes:

1) Responsiveness: Define and hit measurable performance targets (especially interaction responsiveness), implement an observability layer, then attack the biggest end-to-end latency drivers (payload size, render cost, DB query shape, and real-time update frequency). For modern web UX, Interaction to Next Paint (INP) is the most practical “responsiveness truth metric”; a strong target is p75 INP ≤ 200ms for both desktop and mid-range mobile. [1]

2) Stickiness + “D&D-like” feel: Add a cohesive gameplay loop (character → party → session → encounter → loot/XP → recap → next session), deepen DM tools (initiative, conditions, encounter builder, map/fog/light), and layer in social/persistence systems (campaign journals, party inventory, invites/LFG, shareable “session recap” artifacts). Competitive tools (official and community-led) demonstrate that stickiness comes from low-friction onboarding, fast tactical play, persistent progression, and social scaffolding—not just “more features.” [2]

If you do nothing else first: instrument → baseline → quick wins. Instruments and metrics prevent “optimizing vibes,” and quick wins (removing high-overhead logging patterns, adding caching/compression, code-splitting, and optimizing the map render path) typically deliver the largest responsiveness gains per engineering hour.

## Repository technical audit

EverdiceRealm1 appears to be a single repo containing both client and server:

- Client: React + Vite, modern UI component ecosystem (Radix/shadcn-style patterns), Tailwind-based styling, with typical SPA data patterns (React Query–style caching).

- Server: Express in TypeScript, serving API routes and integrating with the client build/dev server.

- Persistence: PostgreSQL via Drizzle ORM; session/auth patterns consistent with common Express deployments.

- Real-time: WebSocket-style dependency presence suggests real-time updates for play state (maps, tokens, initiative, chat, etc.).

- 3rd-party integrations: OpenAI usage implies AI narration/content features; Discord integration suggests community/party hooks.

### Likely performance hotspots

These are the hotspots that most often dominate perceived responsiveness in apps that resemble a lightweight VTT:

- Map/scene loading and updates: Very large “scene state” objects (tiles, tokens, fog-of-war polygons, lighting sources) can create both network latency (large payloads) and render latency (expensive diffing + paint).

- High-frequency real-time events: Naive “broadcast the entire state every time” patterns can swamp both server CPU and the browser main thread. The correct approach is nearly always patches + throttling + client prediction where safe.

- Server logging overhead: Logging request/response bodies (or building large strings for logs) is a common hidden CPU+GC tax that shows up as p95 latency and poor tail behavior.

- Database query shape: N+1 patterns, missing indexes for “campaign → sessions → encounters → participants,” and unbounded queries (no pagination) lead to slow endpoints and huge responses. PostgreSQL diagnosis should be driven by EXPLAIN ANALYZE so you see real execution time and rows. [3]

- AI calls on the critical path: If OpenAI requests run synchronously inside interactive flows (e.g., “roll dice → generate narration → return”), users will feel “laggy magic.” AI work should generally be async, streamed, or precomputed.

### Testing, CI/CD, and dependency risk

From the inspected project surface: - Automated testing appears limited or absent (no strong evidence of unit/integration/e2e harness as a first-class workflow). That increases regression risk when you refactor core performance paths (maps, websockets, encounter loop).
- CI/CD similarly appears not strongly emphasized yet. Even a minimal pipeline that runs typechecks, lint, and a small smoke test suite dramatically reduces performance regressions by preventing accidental expensive code paths from landing.
- Dependency surface area is large, which is normal for full-stack apps, but it increases supply-chain and security risks (particularly around file uploads, real-time messaging, and AI integrations). Structured logging with redaction becomes important.

## Performance improvement backlog

This backlog is prioritized for responsiveness and “feel” (fast interactions, fast map operations, fast encounter turns), and it includes effort, risk, and concrete metrics. Use it as a living checklist.

### Baseline targets and measurement

Adopt a “two-layer scorecard”:

- User-perceived responsiveness (browser):

- p75 INP ≤ 200ms (good responsiveness). [4]

- Track long tasks and “interaction latency spikes” per view (Map, Encounter, Character Sheet).

- System latency and reliability (server):

- API p95 latency for core actions (join session, load map, roll/advance turn) ≤ 250–400ms (depending on payload size).

- Error rate < 0.5% for core endpoints; WebSocket disconnect rate tracked per session-hour.

- Data/DB:

- For top queries, verify plans with EXPLAIN ANALYZE and fix indexes/query shapes where row counts explode. [3]

### Prioritized performance improvements

| Priority | Improvement | Client / Server | Est. effort | Risk | Primary success metrics |
| --- | --- | --- | --- | --- | --- |
| P0 | Add real-user measurement (RUM) for INP + long tasks, and trace core API actions end-to-end | Both | M | Low | INP p75 baseline established; top 10 slow interactions identified [5] |
| P0 | Replace heavy request/response logging with structured, low-overhead logging + redaction | Server | S–M | Low | API p95 latency improves; CPU% drops; logs remain useful [6] |
| P0 | Ensure payload discipline: paginate lists; compress responses; add cache headers for static assets | Server | S | Medium | Map/session load time down; response sizes shrink; TTFB down |
| P0 | Map view render optimization: reduce React re-renders; virtualize token lists; move heavy geometry/pathfinding to a worker | Client | M | Medium | INP p75 improves on Map view; fewer long tasks; smoother pan/zoom [1] |
| P1 | Real-time state model: switch from “full state” emits to patch/diff protocol + throttle/debounce | Both | M–L | Medium–High | Bandwidth per session-hour down; server broadcast CPU down; fewer UI stalls |
| P1 | DB tuning pass for top endpoints (indexes + query consolidation + denormalized read models where useful) | Server | M | Medium | Query time down (EXPLAIN ANALYZE); API p95 improves [3] |
| P1 | Split client bundles (route-level code splitting, lazy-load heavy editors) | Client | S–M | Low | Faster initial load for returning users; improved navigation responsiveness |
| P2 | Introduce a cache/session store that supports horizontal scaling and hot reads (e.g., Redis) | Server | M | Medium | WebSocket + session stability improves; DB load flattens |
| P2 | Background jobs for AI narration/prep (async + streaming UI) | Both | M–L | Medium | AI features feel instant (optimistic UI); fewer timeouts; better session flow |

### Quick wins and medium-term wins

Quick wins (< 1 week) (high confidence, low risk): - Ship structured server logging using a low-overhead logger and avoid logging full response bodies; add redaction for secrets/PII. [6]
- Add RUM for INP and long tasks, and create a dashboard that breaks down slow interactions by view and device class. INP is a stable Core Web Vital and has clear thresholds. [1]
- Implement payload hygiene: pagination on all list endpoints (campaigns, sessions, encounters, assets), and reduce map “initial state” to what the viewport needs first (progressive loading).
- Add basic server timing metrics and identify top 10 slow endpoints.

Medium-term wins (1–4 weeks): - Convert real-time state updates to a patch protocol (JSON Patch-style or custom op log) and throttle high-frequency events.
- Optimize the Map view around a render strategy that matches your content (Canvas/WebGL or a “single scene graph” component) rather than many independent DOM nodes for every tile/token.
- Build a DB performance playbook: top queries + indexes + EXPLAIN ANALYZE evidence attached to PRs. [3]
- Add load testing for both HTTP and WebSockets; make it part of pre-release checks. [7]

## UX and D&D-like stickiness recommendations

This section focuses on what will make EverdiceRealm1 feel like you’re “actually running a session,” while also building retention loops that keep groups coming back.

### Anchor the product around a session-centric core loop

The most “D&D-like” digital tools excel when the experience is organized around sessions, not screens:

- Before session: DM prep → encounter selection → map/scene setup → handouts → recap review

- During session: initiative → turns → conditions → rolls → narration → loot drops

- After session: auto recap → XP/loot distribution → downtime actions → schedule next session

A practical flow model (for your app’s navigation + persistence) can look like this:

flowchart TD
  A[Landing] --> B[Sign in / Guest]
  B --> C[Join Campaign via Invite]
  B --> D[Create Campaign Wizard]
  C --> E[Campaign Home]
  D --> E
  E --> F[Create/Select Character]
  E --> G[Session Lobby]
  G --> H[Map + Tokens]
  G --> I[Encounter / Initiative]
  I --> J[Turn Actions / Rolls]
  J --> K[Auto Notes + Loot/XP]
  K --> L[Session Recap]
  L --> M[Schedule Next Session]
  M --> G

### Make “tactical play” delightful and low-latency

Players associate D&D-like feel with fast table operations:

- Initiative + combat tracker with conditions, concentration markers, and turn timers.

- Dice UX that supports advantage/disadvantage, roll history (“game log”), and shareable results.

- Map affordances: grid snapping, token ownership, pings, fog-of-war, and (eventually) dynamic lighting.

These are explicitly cited as core value in leading tools: - entity["company","D&D Beyond","dnd toolset wotc"] Maps highlights initiative tracking, combat support, quickplay encounters, fog of war, overlays, ping, and a shared game log. [8]
- Roll20[9] emphasizes hosted play, large system library, LFG, and dynamic lighting as subscription value. [10]

### “Sticky” systems that don’t feel like chores

Stickiness for tabletop apps is mostly social persistence and creative investment, not “daily rewards.” Focus on:

- Campaign journal + session recap artifacts: After each session, generate a recap (DM editable), “loot gained,” “NPCs met,” and “open quests.” Make it shareable as a link or export.

- Party inventory and handouts: shared items, notes, maps, and secrets (DM-only vs player-visible).

- Customization: character sheet themes, token frames, dice skins, initiative tracker layouts.

- Social scaffolding: invites, roles (DM/co-DM), and lightweight “Looking for Group” style discovery (even if only within a community at first).

### Practical UI sketches for faster iteration

Consider adopting three primary “session surfaces”:

1) Campaign Home (prep + persistence)
2) Session Table (map + encounter + log)
3) Character (sheet + inventory + spells)

A minimal Session Table layout sketch:

+--------------------------------------------------------------+
| Top bar: Campaign ▾  Session ▾  Invite  Settings  Help       |
+---------------------------+----------------------------------+
| Left rail                 | Main surface                     |
| - Players (online)        | +------------------------------+ |
| - Voice/Chat              | | Map / Scene (pan/zoom)       | |
| - Handouts                | | tokens, fog, pings           | |
| - Journal                 | +------------------------------+ |
| - Encounters              |                                  |
| - Loot / XP               | Bottom drawer: Game Log / Rolls  |
+---------------------------+----------------------------------+
| Right rail: Initiative / Conditions / Target details          |
+--------------------------------------------------------------+

### Prioritization for “D&D-like + sticky” features

| Priority | Feature | Impact | Effort | Why it increases stickiness |
| --- | --- | --- | --- | --- |
| P0 | Session Table (Map + Initiative + Game Log unified) | Very high | M | Reduces context switching; makes play feel “table-like” [8] |
| P0 | Encounter builder + initiative tracker + condition UX | Very high | M | Combat cadence becomes fast; DMs return because prep is easier [11] |
| P1 | Campaign journal + auto recap + DM edit + share | High | M | Creates enduring artifacts; encourages returning next session |
| P1 | Party inventory + handouts with permissions | High | M | Shared ownership and persistence across sessions [12] |
| P1 | Fast character creation wizard (SRD-backed) | High | M–L | Onboarding conversion; reduces “bounce” for new players |
| P2 | LFG / discovery + calendar integrations | Medium–High | M–L | Helps campaigns form and survive; boosts retention |
| P2 | Advanced map features (dynamic lighting) | Medium–High | L | Powerful but costly; defer until core loop is fast [13] |

image_group{"layout":"carousel","aspect_ratio":"16:9","query":["D&D Beyond Maps virtual tabletop interface","Roll20 dynamic lighting interface screenshot","Foundry Virtual Tabletop UI screenshot initiative","digital character sheet tabletop RPG web app UI"],"num_per_query":1}

## Implementation roadmap and testing

This roadmap is designed to be executed under uncertain constraints (unknown user base/budget/deployment). It assumes you want to ship safely, with measurable wins every sprint.

### Milestones and sprint-sized tasks

Milestone 1: Measure and stabilize (Sprint 1)
Goal: establish baseline, remove obvious overhead, and make regressions hard.

- Add RUM: INP, long tasks, view transitions; segment by device and view. Target p75 INP ≤ 200ms. [4]

- Add tracing on the server using OpenTelemetry[14] for Node, focusing on HTTP + DB spans. [15]

- Adopt Sentry[16] (or another APM) for error + performance visibility; configure sampling to control cost. [17]

- Replace/standardize server logging with pino[18] (and pino-http) and redact sensitive fields. [6]

- Add CI (GitHub Actions): typecheck, lint, unit smoke tests, build, and a minimal “start server + healthcheck.”

- Introduce feature flags for risky performance refactors (map renderer, real-time protocol).

Rollback strategy: feature-flag new performance paths; keep old protocol active in parallel for one release; use canary deploys (10% traffic) if you have multi-instance hosting.

Milestone 2: Make the Map view fast (Sprint 2)
Goal: reduce main-thread stalls and shrink data flows.

- Profile Map interactions (pan/zoom/select token). Fix re-render storms; ensure stable memoization boundaries.

- Move heavy computations (fog polygon updates, LOS, pathfinding, mass token collision) into Web Workers.

- Implement progressive map load: viewport-first tiles/tokens, then background fetch.

- Add server compression + response-size limits; enforce pagination and “fields” selection for large objects.

Testing: - Browser lab tests + profiling (DevTools Performance, React Profiler).
- Create synthetic “large campaign” fixtures (1000+ tiles, 200 tokens) and run a repeatable scenario.

Rollback: keep old map rendering path behind a flag; if INP worsens or crash rate increases, revert flag.

Milestone 3: Real-time protocol and combat cadence (Sprint 3)
Goal: make “turn-to-turn” feel instant.

- Convert real-time updates from full snapshots to patches:

- Positions: delta updates at 10–20Hz max while dragging

- State changes: event-driven (apply condition, HP change, turn advance)

- Add client-side optimistic UI for safe actions (e.g., “mark condition,” “advance turn” as DM) with server reconciliation.

- Add encounter + initiative panel integrated with the Map view.

Testing: - Load test HTTP + WebSockets using Grafana[19] k6 for API, and Artillery[20] for WebSockets/Socket.IO-style scenarios. [21]
- Add resilience tests: forced disconnect/reconnect, dropped packets, out-of-order patch replay.

Rollback: protocol versioning—support v1 (snapshot) and v2 (patch) concurrently until stable.

Milestone 4: D&D-like stickiness pack (Sprint 4)
Goal: ship the “return next week” features.

- Campaign journal + session recap artifact (DM-editable)

- Party inventory + handouts with permissions

- Onboarding wizard: create campaign → invite → choose quickplay encounter/map → start session

UX testing: - 5–8 moderated sessions with new users + 3–5 DMs
- Measure: time-to-first-session, drop-off points, friction notes
- Use event analytics to validate: funnel from landing → session join → first roll → first completed encounter

### Profiling and performance testing toolchain

- DB: use PostgreSQL EXPLAIN ANALYZE on the slowest queries to see true row counts and execution time. [3]

- Load tests: k6 is explicitly designed for load/perf testing and supports scripted scenarios; integrate thresholds into CI for “release gates.” [22]

- WebSocket tests: Artillery supports WebSocket engine scenarios and debugging. [23]

- Node profiling: Clinic.js exists but is not actively maintained; treat it as optional and validate results carefully. [24]

## Instrumentation, monitoring, and KPIs

This is the minimum set of signals that will let you manage performance and UX as the app evolves.

### Observability stack

- Tracing: Start with OpenTelemetry[14] in Node (HTTP + Express instrumentation; DB spans) and export to an APM backend. [15]

- Error + performance monitoring: Sentry[16] can capture transactions, spans, and performance issues; configure sampling to limit volume. [25]

- Logging: Use pino/pino-http for structured logs with low overhead; redact sensitive fields at the logger boundary. [6]

### Analytics event schema (product telemetry)

Define events around the tabletop loop:

- campaign_created, invite_sent, invite_accepted

- character_created, character_level_up

- session_started, session_joined, session_completed

- encounter_started, initiative_rolled, turn_advanced, condition_applied

- map_loaded, token_moved, fog_updated

- roll_made (include roll type, latency to display, whether advantage/disadvantage)

### KPIs and guardrails

Performance KPIs: - INP p75 overall and by view (Map vs Campaign vs Character). Good target ≤ 200ms. [4]
- “Long task rate” (tasks > 50ms) on Map view
- API p95 latency for top actions; WebSocket disconnects per session-hour
- DB query time for top 20 queries (tracked via tracing + EXPLAIN evidence). [3]

Engagement KPIs: - D1 / D7 retention for players and for DMs (separately)
- Time-to-first-session (from sign-in to first session join)
- Sessions per campaign per week
- “Completed encounter” rate (proxy for “game actually ran”)

## Security, privacy, and IP considerations

### Security and privacy checklist

- Session/auth hardening: Ensure secure cookie flags, rotation, and WebSocket authentication tied to session identity.

- Rate limiting: Protect login, invite endpoints, AI endpoints, and WebSocket connect storms.

- File uploads: If you allow token/map uploads, enforce content-type sniffing, size limits, virus scanning (if feasible), and storage bucket permissions; never trust client-provided metadata.

- Log redaction: Don’t log tokens, secrets, or user messages in raw form; structured logging makes safe redaction easier. [26]

- Least-privilege DB access: Separate read/write roles; consider row-level permission checks for campaign membership.

### D&D-like content and licensing

If you want to be “D&D-like” without creating IP risk:

- The System Reference Document (SRD) 5.1 is explicitly provided under Creative Commons Attribution 4.0 (CC BY 4.0) by Wizards, with an attribution statement included in the PDF. [27]

- Wizards also states SRD content can be used under CC BY 4.0 with required attribution and without implying endorsement; CC BY allows sharing and adaptation (including commercial) as long as attribution requirements are met. [27]

- For the updated rules, D&D Beyond published that SRD 5.2 was released under a Creative Commons license and coexists with SRD 5.1. [28]

Practical guidance: - Build your “baseline compendium” and character options from SRD material and keep a clean delineation between SRD-based content and any proprietary or user-uploaded modules.
- Avoid trademark-protected monsters/terms and brand identity elements unless you have explicit licensing.

## Competitive landscape and inspiration

The goal of this comparison is not to copy, but to extract proven stickiness mechanics and set realistic UX expectations.

| Tool | Pricing model | Core strengths | Weaknesses / tradeoffs | Features to emulate first |
| --- | --- | --- | --- | --- |
| entity["company","D&D Beyond","dnd toolset wotc"] (Maps + tools) | Subscriptions include Hero and Master tiers; official pricing lists Hero $2.99/mo and Master $5.99/mo (with multi-month discounts). [29] | Tight integration with official content; Maps emphasizes quickplay, initiative/combat support, fog of war, overlays, ping, and shared logs. [8] | Official ecosystem focus; feature scope can shift; content and account constraints | Unified session surface (map + initiative + log) and fast onboarding into “play now” maps [8] |
| Roll20[9] | Free tier; Plus $5.99/mo; Pro $10.99/mo. [30] | Hosted VTT; large system library; LFG; dynamic lighting is a key premium driver. [10] | Browser performance can vary with heavy scenes; feature complexity can increase onboarding friction | LFG/social scaffolding + map affordances (fog/light) with clear value gates [10] |
| Foundry Virtual Tabletop[31] | One-time $50 license; unlimited players connect to a hosted server; no premium tiers. [32] | Self-hosting control; massive mod ecosystem; strong customization API. [33] | Higher setup burden; “power user” lean can intimidate new groups | A clean plugin/mod boundary: keep core simple, let power features extend [33] |

Key takeaways to apply to EverdiceRealm1: - Fast “start playing” paths beat deep configuration for retention. [34]
- Maps + initiative + shared log is the “tabletop nucleus” for tactical play. [8]
- Customization and extensibility are long-term differentiators, but they should not slow down the first 30 minutes (onboarding). [33]

[1] [4] [5] [16] [31] Interaction to Next Paint (INP)  |  Articles  |  web.dev

https://web.dev/articles/inp?utm_source=chatgpt.com

[2] [8] [19] [34] Maps | D&D Virtual Tabletop | D&D Beyond

https://www.dndbeyond.com/games/?utm_source=chatgpt.com

[3] PostgreSQL: Documentation: 18: 14.1. Using EXPLAIN

https://www.postgresql.org/docs/current/using-explain.html?utm_source=chatgpt.com

[6] [14] [18] [26] GitHub - pinojs/pino: 🌲 super fast, all natural json logger

https://github.com/pinojs/pino?utm_source=chatgpt.com

[7] [21] Grafana k6 | Grafana k6 documentation

https://grafana.com/docs/k6/latest/?utm_source=chatgpt.com

[9] [10] [30] Feature Breakdown – Roll20 Help Center

https://help.roll20.net/hc/en-us/articles/360037774633-Feature-Breakdown?utm_source=chatgpt.com

[11] Encounters! – D&D Beyond

https://dndbeyond-support.wizards.com/hc/en-us/articles/7747237485716-Encounters?utm_source=chatgpt.com

[12] Tools and Features – D&D Beyond

https://dndbeyond-support.wizards.com/hc/en-us/categories/6712747082260-Tools-and-Features?utm_source=chatgpt.com

[13] Roll20 Dynamic Lighting

https://pages.roll20.net/dynamic-lighting?utm_source=chatgpt.com

[15] Node.js | OpenTelemetry

https://opentelemetry.io/docs/languages/js/getting-started/nodejs/?utm_source=chatgpt.com

[17] [25] Configure Sampling | Sentry for Bun

https://docs.sentry.io/platforms/javascript/guides/bun/tracing/configure-sampling?utm_source=chatgpt.com

[20] [27] Legal Information

https://media.wizards.com/2023/downloads/dnd/SRD_CC_v5.1.pdf?utm_source=chatgpt.com

[22] Grafana k6 | Open source load testing tool

https://grafana.com/oss/k6/?utm_source=chatgpt.com

[23] WebSocket Engine · Artillery

https://www.artillery.io/docs/reference/engines/websocket?utm_source=chatgpt.com

[24] GitHub - clinicjs/node-clinic: Clinic.js diagnoses your Node.js performance issues

https://github.com/clinicjs/node-clinic?utm_source=chatgpt.com

[28] You Can Now Publish Your Own Creations Using the New Core Rules | Dungeons & Dragons

https://www.dndbeyond.com/posts/1949-you-can-now-publish-your-own-creations-using-the?utm_source=chatgpt.com

[29] Subscriptions Pricing – D&D Beyond

https://dndbeyond-support.wizards.com/hc/en-us/articles/7747225116820-Subscriptions-Pricing?utm_source=chatgpt.com

[32] Frequently Asked Questions | Foundry Virtual Tabletop

https://foundryvtt.com/article/faq/?utm_source=chatgpt.com

[33] Home | Foundry Virtual Tabletop

https://foundryvtt.com/?utm_source=chatgpt.com